Content Unlocker

Operational Readiness Plan v4

Belief-Driven Intelligence + Operational Loop

The belief map, not the pipeline stage, drives every decision.

Pipedrive → Aircall / Fireflies → Claude → Beliefs → Content → ActiveCampaign

April 2026

# Context

The Content Unlocker works but is manual-first and disconnected from operational tools. Two loops must close:

- Intelligence loop: transcript → analysis → intelligence → beliefs → content. Must be automatic, and intelligence must accumulate across conversations.

- Operational loop: what happened on the call → what happens next → who to call tomorrow. Does not exist yet.

Fundamental shift: The belief map drives every decision. Pipeline stages track operational progress. Belief states track investor readiness.

Scale: 25K+ leads in Pipedrive, few hundred per day through the pipeline.

# Phase 0: Fix Data Flow + Progressive Intelligence

Foundation — fix broken plumbing, make intelligence accumulate, prepare schema.

## 0.1–0.2: Transcript persistence + service extraction

Save transcript_text to lead after analysis. Extract intelligence and belief analysis into reusable services (intelligenceService.ts, beliefAnalysisService.ts, analysisPipeline.ts).

## 0.3: Intelligence generation — merge, don’t overwrite

Problem: Each call overwrites the previous profile. Hot button from call 1 gets wiped by call 2.

Fix: Pass existing intelligence as context. Preserve fields unless explicitly contradicted. Merge SPIN signals. Return complete merged profile.

## 0.4: Belief analysis — preserve established beliefs

Problem: Belief analysis has no existing states as context. ESTABLISHED beliefs could reset to UNKNOWN.

Fix: Pass existing states. ESTABLISHED stays unless explicit reversal. Only return beliefs with NEW signals. Cite specific quotes.

## 0.5–0.7: Auto-trigger + dry_run fix + pagination

Auto-trigger pipeline after analysis. Fix feature-update dry_run. Server-side pagination for 25K+ leads.

## 0.8: Schema additions to leads table

email, phone, call_attempts, last_call_outcome, callback_date, outreach_paused_until, batch_date, campaign_name, sequence_stage, pipedrive_person_id.

## 0.9: Belief registry — conversation questions

New fields: conversation_question, content_if_unresolved, red/green flag signals.

| Belief | Question to Ask | Content if Unresolved |
| --- | --- | --- |
| U1 — Problem exists | Can you see everything you own in one place? | Pillar 1: fragmented portfolio |
| U2 — Solutions fail | Does your IFA advise on direct EIS? | Advice gap explainer |
| U4 — Risk understood | Comfortable that EIS is higher risk, illiquid? | 140 Access Explainer |
| G1 — Direct > fund | What are you paying in fees on your EIS fund? | Fee comparison content |
| L1 — IHT threat | What does your estate’s IHT exposure look like? | IHT case studies (160) |
| F0 — Unlock investable | Would you consider backing as well as using? | One-pager (100) / Three-pager (110) |

## 0.10: Generic conversations table

Replaces Aircall-specific table. Stores transcripts from any source (Aircall, Fireflies, manual) with source field, beliefs_before/after snapshots, intelligence_delta.

## 0.11: Conversation summary generation

Claude generates 3–5 sentence summary per conversation. Future analyses receive summaries as context instead of full transcripts.

# Phase 1: Pipedrive Integration

Sync contacts, browse the full pool, select and dispatch for outreach.

## Schema + API client + sync service

pipedrive_sync_config and pipedrive_persons tables. Thin fetch wrapper in lib/integrations/pipedrive/.

## Custom field mapping

| Pipedrive Field | Direction | Lead Column |
| --- | --- | --- |
| Batch Date | Both | leads.batch_date |
| Campaign Name | Both | leads.campaign_name |
| Sequence Stage | Both | leads.sequence_stage |
| Call Attempts | Both | leads.call_attempts |
| Contact Source | From PD | leads.source |
| Outreach Label | To PD | (triggers AC sequence) |

## Frontend: Contact Pool page

- Paginated table with search + filters

- Bulk “Queue for Outreach” with campaign name dialog

- “Link to Lead” per row with fuzzy match

- Sync status banner

# Phase 2: Aircall + Fireflies + Google Calendar

Closes the operational loop. Receives call outcomes + transcripts from multiple sources. Creates calendar events for meetings and callbacks.

## 2.1–2.3: Aircall webhooks + transcription

call.ended (recording URL only), call.tagged (disposition tags), transcription.created (if AI Assist). Two transcription paths: AI Assist native or external Whisper/Deepgram.

## 2.4: Call outcome processing

| Tag | Action |
| --- | --- |
| interested | Stage = Called, trigger warm nurture |
| no-interest | Stage = Closed, stop outreach, clear Pipedrive label |
| meeting-booked | Stage = Demo Booked, stop outreach, create calendar event |
| no-answer | Increment call_attempts. ≥3: passive. <3: stay in queue |
| callback-requested | Set callback_date, pause outreach, create calendar event |
| not-now | Pause 28 days. After: re-enter pool, reset sequence |

Tag mapping config: TAG_MAPPING object maps Aircall strings to internal outcomes. Case-insensitive by default.

Re-entry reset: Call queue endpoint flips paused leads back to active at query time when pause expires.

## 2.5: Aircall webhook handler

call.ended: store in lead_conversations, match by phone, process tags, initiate transcription. call.tagged: append tag, run callOutcomeService. transcription.created: fetch, store, trigger pipeline.

## 2.6: Fireflies.ai integration (primary for Google Meet)

Automate from the start. Manual paste creates friction that means transcripts won’t get logged for exactly the leads that matter most.

- Fireflies joins Google Meet automatically

- Webhook sends transcript + participants + duration

- App matches by participant email → creates lead_conversations → triggers pipeline

- Unmatched: surfaces in Call Inbox

- Manual “Log Meeting” stays as fallback for calls without Fireflies

## 2.7: Google Calendar integration

Three scenarios:

- Meeting booked: Creates Google Calendar event with Meet link, sends invite to investor, surfaces in call queue

- Callback requested: Creates calendar event on callback date, sends invite, surfaces in call queue

- Schedule Follow-up: New action on lead detail + call prep pages. Caller picks date/time/type, app creates event + invite, lead appears in call queue

Google Calendar API with direct OAuth (not Replit connectors). Calendar events include link back to lead’s call prep page.

## 2.8: Frontend: Call Inbox + Meeting Log

- All conversations from any source with status indicators

- Filters: source, outcome, transcript status, date, agent

- Lead detail: Log Meeting button, conversations with belief diffs

# Phase 3: Batch Processing at Scale

## Pipeline jobs + queue service

pipeline_jobs table. Uses existing batchProcess utility with concurrency, retries, rate limit detection.

## Replit reliability safeguards

- Startup recovery: Reset stalled ‘running’ jobs to ‘queued’

- Periodic polling: Every 60s, check for orphaned jobs

- Heartbeat: Running jobs update every 30s

# Phase 4: Belief-Driven Call Prep + Operational Visibility

Makes the tool something you open every morning.

## 4.1: Belief-driven call prep (PRIMARY INTERFACE)

The screen the caller sees before every call. Not a tab. The main event.

### Qualification Gates (Red/Green)

Four traffic lights: higher-rate taxpayer, capital available, self-directed, risk appetite. Red = STOP.

### Belief Map (the core)

Universal (U1–U4) for all. Persona-specific (G/P/L) for detected cluster. Founding (F0–F3) if investor track. Each shows: state dot, conversation question, content if unresolved. Blocked beliefs greyed out.

### Context

- Previous conversation summaries, content already sent, objections with resolution status, recommended next action

### Actions

- Start Call, Log Outcome, Log Meeting, Schedule Follow-up

## 4.2: Daily call queue

Auto-generated, prioritised: callbacks due today → interested awaiting follow-up → cold at sequence day → re-entries. Each row: name, persona, outcome, attempts, belief completion, phone.

## 4.3–4.5: Dashboard widgets

- Campaign wave: dispatched today/week, total in wave, remaining

- Funnel: Total → Called → Interested → Demo Booked → Decision

- Errors: “X items need attention” with links

## 4.6: Enhanced timeline + content routing audit

Unified lead timeline. Audit content routing to ensure beliefs are primary driver, not pipeline_stage.

## 4.7: Belief system admin page

Non-developers can manage the belief system without code deployments.

- Section 1 — Belief Registry: Edit beliefs, questions, signals, gates, prerequisites, document mappings, policy status

- Section 2 — Document-to-Belief Matrix: Visual mapping of which documents target which beliefs, with prerequisites and exclusions

- Section 3 — Gate Rules Overview: Visual display of hard gates, prerequisite chains, blocked beliefs

## 4.8: Content handoff

- “Copy to Clipboard” for AC paste

- Outreach queue page — OPTIONAL for v1

# Additional Suggestions

Incremental features that elevate the tool from functional to genuinely powerful.

## S1: Discovery completeness score

Score each conversation on new intelligence gathered. Aggregate per agent.

## S2: Belief journey analytics

Which beliefs hardest to establish, average conversations per belief, distribution by cluster.

## S3: Content effectiveness tracking

Link document sends to belief state changes. Build effectiveness map per document.

## S4: Objection memory

Track objections across conversations with resolution status.

## S5: Smart next action engine

Conversational goal + content + gate check + escalation trigger.

## S6: Pre-call briefing card

Claude auto-generates 30-second context briefing per lead.

## S7: Belief-based lead scoring

Score based on qualification gates, universal beliefs, cluster beliefs, founding readiness.

# Appendix: File Inventories

## New Files (22)

| File | Phase | Type |
| --- | --- | --- |
| lib/db/src/schema/lead-conversations.ts | 0 | Schema |
| lib/db/src/schema/pipedrive-sync.ts | 1 | Schema |
| lib/db/src/schema/pipedrive-persons.ts | 1 | Schema |
| lib/db/src/schema/pipeline-jobs.ts | 3 | Schema |
| lib/integrations/pipedrive/src/client.ts | 1 | Integration |
| lib/integrations/google-calendar/src/client.ts | 2 | Integration |
| api-server/src/lib/intelligenceService.ts | 0 | Service |
| api-server/src/lib/beliefAnalysisService.ts | 0 | Service |
| api-server/src/lib/analysisPipeline.ts | 0 | Service |
| api-server/src/lib/pipedriveSyncService.ts | 1 | Service |
| api-server/src/lib/aircallTranscriptUtils.ts | 2 | Utility |
| api-server/src/lib/transcriptionService.ts | 2 | Service |
| api-server/src/lib/callOutcomeService.ts | 2 | Service |
| api-server/src/lib/calendarService.ts | 2 | Service |
| api-server/src/lib/pipelineQueue.ts | 3 | Service |
| api-server/src/routes/pipedrive/index.ts | 1 | Routes |
| api-server/src/routes/aircall/index.ts | 2 | Routes |
| api-server/src/routes/fireflies/index.ts | 2 | Routes |
| api-server/src/routes/pipeline/index.ts | 3 | Routes |
| unlock-intel/src/pages/contact-pool.tsx | 1 | Page |
| unlock-intel/src/pages/call-inbox.tsx | 2 | Page |
| unlock-intel/src/pages/call-queue.tsx | 4 | Page |
| unlock-intel/src/pages/belief-admin.tsx | 4 | Page |

## Environment Variables (11)

| Variable | Phase | Purpose |
| --- | --- | --- |
| PIPEDRIVE_API_TOKEN | 1 | Pipedrive API authentication |
| PIPEDRIVE_COMPANY_DOMAIN | 1 | Pipedrive subdomain |
| AIRCALL_WEBHOOK_TOKEN | 2 | Webhook signature verification |
| AIRCALL_API_ID | 2 | Aircall API auth |
| AIRCALL_API_TOKEN | 2 | Aircall API auth |
| AIRCALL_TRANSCRIPTION_MODE | 2 | ai_assist or external |
| TRANSCRIPTION_API_KEY | 2 | Whisper/Deepgram (external only) |
| FIREFLIES_WEBHOOK_SECRET | 2 | Fireflies webhook verification |
| GOOGLE_CALENDAR_CLIENT_ID | 2 | Google Calendar OAuth |
| GOOGLE_CALENDAR_CLIENT_SECRET | 2 | Google Calendar OAuth |
| GOOGLE_CALENDAR_REDIRECT_URI | 2 | Google Calendar OAuth callback |