Operational Readiness Plan

Version 6 — App Owns Data

April 2026

# Fundamental Architecture

The app is the single source of truth for all contacts and intelligence. Pipedrive is a blank slate. The entire data flow reverses from previous versions.

## The Data Flow

- Data enters via the app. CSV lists are uploaded, normalised, deduped, and stored in the app’s database. This is the 25K+ contact pool.

- The app pushes to Aircall. When contacts are selected for a campaign, the app creates them in Aircall and loads them into a power dialer for a specific user.

- Aircall outcomes flow back. Webhooks return call outcomes and transcripts. Intelligence pipeline fires. Beliefs update. Content recommends.

- Only successful calls go to Pipedrive. When a call results in “interested” or “meeting-booked,” the app creates a person and deal in Pipedrive.

- Everything else stays in the app. No-answers, not-now, callbacks, no-interest, cool-off — all tracked locally. Unqualified contacts never touch Pipedrive.

## Two-Table Model

Two populations exist: the full 25K+ contact pool (everyone uploaded) and the subset with intelligence (transcripts analysed, beliefs tracked).

- contacts table — full pool. Name, phone, email, dispatch status, campaign, call outcomes. Every uploaded contact lives here. Has lead_id (FK to leads, nullable).

- leads table — intelligence layer. Has contact_id (FK to contacts). Stores personas, beliefs, conversations, intelligence profiles.

- A contact gets a linked lead record when their first call produces a transcript worth analysing. Both FKs are set at that point.

## What Simplified

- No Pipedrive sync (was the most complex part of previous plans)

- No pipedrive_persons cache table

- No bidirectional field mapping

- No Pipedrive webhooks for incoming changes

- No Contact Pool page browsing 25K Pipedrive records

- Pipedrive integration reduces from ~6 endpoints to 2 (create person, create deal)

- The app is the single source of truth

## Progress to Date

| Task | Description | Status |
| --- | --- | --- |
| 0.8 | Schema: leads table additions (email, phone, call tracking, Pipedrive link) | Done |
| 0.9 | Schema: belief registry questions + signals for all 24 beliefs | Done |
| 0.10 | Schema: lead_conversations table (source-agnostic) | Done |
| 0.6 | Fix feature-update dry_run | Done |
| 0.7 | Server-side pagination for GET /leads | In Progress |

# Phase 0: Fix Data Flow + Progressive Intelligence

Fix broken plumbing so existing features work end-to-end. Unchanged from previous versions.

| Task | Description | Status |
| --- | --- | --- |
| 0.7 | Fix pagination (backend done, build issue under investigation) | In Progress |
| 0.1 | Save transcript text to lead after analysis | Not Started |
| 0.2 | Extract service functions (intelligenceService, beliefAnalysisService, analysisPipeline) | Not Started |
| 0.3 | Intelligence: merge not overwrite (progressive intelligence) | Not Started |
| 0.4 | Belief analysis: preserve established beliefs across calls | Not Started |
| 0.5 | Auto-trigger pipeline after transcript analysis | Not Started |
| 0.11 | Conversation summary generation (3-5 sentence summaries) | Not Started |

## 0.1 — Save transcript to lead

After Claude analysis, write transcript_text to lead record if lead_id is known.

File: artifacts/api-server/src/routes/recommendation/index.ts

## 0.2 — Extract service functions

Create intelligenceService.ts, beliefAnalysisService.ts, analysisPipeline.ts. Refactor route handlers to thin wrappers.

## 0.3 — Intelligence: merge not overwrite

Pass existing intelligence profile as context to Claude. Preserve fields unless explicitly contradicted.

## 0.4 — Belief analysis: preserve established

Pass existing belief states as context. ESTABLISHED stays unless explicit reversal detected.

## 0.5 — Auto-trigger pipeline

After /recommendation/analyze, fire runPostTranscriptPipeline() in background if lead_id provided.

## 0.11 — Conversation summary generation

Claude generates 3-5 sentence summary per conversation. Future analyses receive summaries as context.

# Phase 1: Data Ingestion + Aircall Dispatch

This phase completely replaces the Pipedrive integration from previous versions. The app owns all data, pushes to Aircall for dialing, and only pushes qualified leads to Pipedrive.

## 1.1 — Contact pool schema

New contacts table storing all uploaded contacts:

- Identity: name, email, phone, company

- Ingestion: source_list, upload_batch, dedup_status

- Campaign: campaign_name, dispatch_status (pool/queued/dispatched/called/qualified/archived)

- Call tracking: call_attempts, last_call_outcome, callback_date, outreach_paused_until, cool_off_until

- External IDs: aircall_contact_id (null until pushed), pipedrive_person_id (null until qualified), pipedrive_deal_id

- Links: lead_id (FK to leads, nullable) — set when first transcript creates a lead record

- Dispatch tracking: dispatch_date — when contact was last pushed to Aircall

- Timestamps: created_at, updated_at

Every contact starts in the app. External IDs and lead_id are null until their respective events occur.

The leads table gets a corresponding contact_id (FK to contacts). Both FKs are set when a contact’s first transcript is analysed.

File: lib/db/src/schema/contacts.ts

## 1.2 — Data ingestion UI + service

Upload CSV/Excel files with:

- Column mapping interface — which CSV column = name, email, phone, company

- Normalisation — phone format (E.164), email validation, name cleaning (trim, title case)

- Confirm import with source_list name and date

- Upload history showing all previous imports

### Deduplication Rules

Matching hierarchy (checked in order):

- 1. Exact email match — definite duplicate, auto-skip

- 2. Normalised phone match — definite duplicate, auto-skip

- 3. Fuzzy name + company match — possible duplicate, user decides

Preview shows three categories:

- X new contacts — no match found, will be imported

- Y exact duplicates (email or phone match) — auto-skipped

- Z possible matches (fuzzy name+company) — user chooses per row: Skip (ignore), Update (refresh contact details from newer CSV), or Merge (combine data from both records)

The Update option is important: if someone moved company or changed phone, the newer CSV should be able to refresh their details without creating a duplicate.

Files: lib/contactIngestionService.ts, routes/contacts/index.ts, pages/contact-ingestion.tsx

## 1.3 — Aircall API client

Thin API wrapper for pushing contacts to Aircall. Aircall Dialer Campaign API confirmed available (verified April 2026).

- createContact(name, phone, email) — create contact in Aircall

- addToDialerCampaign(contactId, userId, campaignId) — add to power dialer queue

- listUsers() — get available Aircall users for campaign assignment

Rate limit: 60 requests/minute per company. Batch dispatches need throttling for large campaigns.

File: lib/integrations/aircall/src/client.ts

## 1.4 — Campaign config + dispatch service

Campaign configs define:

- Name and filter criteria (source_list, upload_batch, or custom filters on the local pool)

- Daily quota and assigned Aircall user

Dispatch service:

- Query local contacts matching criteria

- Exclude already-dispatched, called, cool-off, and no-interest contacts

- Select up to quota

- Create contacts in Aircall via API

- Add to power dialer for the assigned user

- Mark as dispatched with dispatch_date = today

### Uncalled Contact Reconciliation

Contacts dispatched to Aircall but not called need to be detected and returned to the queue:

- Start-of-day reconciliation: any contact with dispatch_status = ‘dispatched’ and dispatch_date = yesterday with no corresponding call record gets reset to ‘queued’

- Detection method: check lead_conversations table for a record matching this contact on dispatch_date. No record = not called.

- These contacts re-enter the pool for the next dispatch cycle without counting against call_attempts

Files: lib/db/src/schema/campaign-config.ts, lib/dispatchService.ts, routes/campaigns/index.ts

## 1.5 — Campaign Config page

- Create/edit campaigns against the LOCAL contact pool

- Assign Aircall user for the campaign

- Set daily quota with ability to adjust

- Queue status: “Today: 18 of 100 dispatched (10 callbacks, 5 retries, 3 fresh). Push 82 more to Aircall?”

- Fill Queue button pushes contacts to Aircall power dialer

- Top-up support when callers run out and want more

- Dispatch history and campaign stats

File: pages/campaign-config.tsx

## 1.6 — Pipedrive push service (simple, one-way)

Only triggered on “interested” or “meeting-booked” outcomes:

- Creates a person in Pipedrive (name, email, phone, company)

- Creates a deal linked to that person (stage = “Interested” or “Meeting Booked”)

- Stores pipedrive_person_id and pipedrive_deal_id back on the contact record

- No sync, no cache, no Pipedrive webhooks — simple one-way push

File: lib/pipedrivePushService.ts

# Phase 2: Aircall Webhooks + Fireflies + Google Calendar

Receive call outcomes and transcripts automatically. Mostly unchanged from v4/v5.

The lead_conversations table (done in 0.10) handles all conversation sources. Key tasks: 2.2-2.6 (transcription, call outcomes, webhooks). Google Calendar (2.7) unchanged.

## Key Change from Previous Versions

- Call outcome “interested” and “meeting-booked” now trigger the Pipedrive push (1.6) in addition to existing actions

- Call outcome processing references the local contacts table, not any Pipedrive cache

## Call Outcome Processing

| Outcome | Action | Stage | Cool-off |
| --- | --- | --- | --- |
| interested | Stay in queue, prioritise. Push to Pipedrive. | Called | None |
| no-interest | Remove from queue. Update contact. | Closed | Permanent |
| meeting-booked | Calendar event. Push to Pipedrive. | Demo Booked | None |
| no-answer | <max: tomorrow queue. >=max: cool-off | Called | 28 days |
| callback | Set callback_date, show on that date | Callback | Until date |
| not-now | Pause outreach | Paused | 28 days |

## Uncalled Leads

Contacts dispatched to Aircall today but not called go back into tomorrow’s queue automatically.

# Phase 3: Batch Processing at Scale

Pipeline jobs table, queue service with orphan recovery. Unchanged from v4. See v4 plan for full details on pipeline_jobs schema, pipelineQueue service, and API routes.

# Phase 4: Belief-Driven Call Prep + Daily Queue

## 4.1 — Call Prep page (PRIMARY INTERFACE)

The tool the caller opens before every call. Qualification gates, belief map with conversation questions, context from previous conversations, and action buttons.

## 4.2 — Daily Call Queue

Auto-populated from 4 sources in priority order:

- Callbacks due today — callback_date <= today

- Interested awaiting follow-up — last_call_outcome = interested

- No-answer retries — call_attempts < max, not yet called today

- Fresh dispatched — contacts pushed to Aircall from campaign

Semi-auto: default quota from campaign config. Callers can top up when they run out.

## 4.3–4.5 — Dashboard widgets

Campaign wave tracking, funnel view, error visibility. Unchanged from v4.

## 4.6 — Enhanced timeline

Unified chronological view: stage changes, conversations, sends, belief transitions, intelligence updates.

## 4.7 — Content routing audit

Review recommendation route. Ensure belief gates are primary driver, stage is sanity check only.

## 4.8 — Belief system admin page

Non-developer UI for managing beliefs, questions, signals, gates, and document-to-belief mappings.

## 4.9 — Content handoff

Copy to Clipboard for ActiveCampaign paste. Better send history UI.

## Lightweight Pipedrive Read (for qualified leads)

For leads with pipedrive_person_id set, the lead detail page shows: current Pipedrive deal stage, recent activities, and notes. Simple API read alongside the belief map and conversation history.

# Additional Suggestions (Post-Core)

S1-S7 unchanged from v4: discovery scoring, belief analytics, content effectiveness, objection memory, smart next action, pre-call briefing, belief-based lead scoring.

# Environment Variables

| Variable | Phase | Purpose | Required |
| --- | --- | --- | --- |
| AIRCALL_API_ID | 1 | Push contacts to Aircall power dialer | Required |
| AIRCALL_API_TOKEN | 1 | Aircall API authentication | Required |
| AIRCALL_WEBHOOK_TOKEN | 2 | Webhook signature verification | Required |
| PIPEDRIVE_API_TOKEN | 1 | Push qualified leads to Pipedrive | Required |
| FIREFLIES_WEBHOOK_SECRET | 2 | Fireflies webhook verification | Required |
| GOOGLE_CALENDAR_CLIENT_ID | 2 | Calendar OAuth | Required |
| GOOGLE_CALENDAR_CLIENT_SECRET | 2 | Calendar OAuth | Required |
| GOOGLE_CALENDAR_REDIRECT_URI | 2 | Calendar OAuth callback | Required |
| AIRCALL_TRANSCRIPTION_MODE | 2 | ai_assist or external | Required |
| TRANSCRIPTION_API_KEY | 2 | Whisper/Deepgram API key | Optional |