Content Unlocker

Operational Readiness Plan

Closing the loop: Pipedrive → Aircall → Claude → Content → ActiveCampaign

April 2026

# Context

The Content Unlocker works. Transcript analysis, belief tracking, persona detection, document recommendation, content generation, campaigns, compliance, and document lifecycle are all functional. But the tool is manual-first: transcripts must be uploaded by hand, intelligence must be generated by clicking a button, beliefs must be analyzed separately, and there’s no connection to the tools where the actual operation happens (Pipedrive, Aircall, ActiveCampaign).

The goal: Close the operational loop — Pipedrive contacts → Aircall calls → automatic transcript analysis → intelligence + beliefs → content recommendation → content generation. The manual upload path stays as a fallback.

Scale: 25K+ leads in Pipedrive, processing a few hundred per day through the pipeline.

# Phase 0: Fix Data Flow + Add Pagination

Priority: FOUNDATION — Everything else depends on this. Fix the broken plumbing so existing features work end-to-end.

## 0.1 — Save transcript text to lead after analysis

Problem: POST /recommendation/analyze and /recommendation/analyze-batch analyze transcripts but never write transcript_text to the lead record. The column exists but is never populated.

Fix: After successful Claude analysis, if a lead_id is known (provided or matched), update leadsTable.transcript_text with the raw transcript.

File: artifacts/api-server/src/routes/recommendation/index.ts

## 0.2 — Extract service functions for intelligence and belief analysis

Problem: Intelligence generation and belief analysis logic live entirely inside Express route handlers. They can’t be called from other routes, webhooks, or queue processors.

Changes:

- intelligenceService.ts — extract Claude call + DB upsert from routes/lead-intelligence. Signature: generateIntelligence(leadId): Promise<LeadIntelligence>

- beliefAnalysisService.ts — extract Claude call + belief state updates from routes/lead-beliefs. Signature: analyzeBeliefs(leadId, transcript): Promise<BeliefAnalysisResult>

- analysisPipeline.ts — chains: save transcript → generate intelligence → analyze beliefs. Signature: runPostTranscriptPipeline(leadId, transcriptText): Promise<PipelineResult>

- Refactor both route handlers to thin wrappers calling the new services

Ordering matters: Intelligence reads lead.transcript_text and lead.notes. Belief analysis reads intelligence.cluster to determine which cluster beliefs to analyze. So: save transcript → intelligence → beliefs.

## 0.3 — Auto-trigger pipeline after transcript analysis

Problem: Users must manually click “Generate Profile” then “Analyze Beliefs” on the lead detail page.

Fix: In /recommendation/analyze, after returning the result, if lead_id is provided, fire runPostTranscriptPipeline() in the background (don’t block the response). Same for batch analysis.

## 0.4 — Fix feature-update dry_run

Problem: The dry_run parameter on POST /content/feature-update is accepted but ignored — always writes changes.

Fix: Add conditional logic to skip DB writes when dry_run: true.

## 0.5 — Server-side pagination for leads

Problem: GET /leads returns all leads with no limit. Won’t work with 25K+.

Backend: Add page (default 1) and page_size (default 50, max 200) query params. Add LIMIT/OFFSET and COUNT(*). Return { leads, total, page, page_size, total_pages }.

Frontend: Add page state, prev/next buttons, page indicator. Debounce search input.

## 0.6 — Add email and phone to leads schema

Why now: Pipedrive sync (Phase 1) and Aircall matching (Phase 2) both need email/phone on leads.

Schema change: Add email: text(“email”) and phone: text(“phone”) to leadsTable.

Verification: Upload transcript via single-flow, confirm: transcript text appears on lead detail, intelligence auto-generates, beliefs auto-analyze. Check leads list loads with pagination. Check dry_run works.

# Phase 1: Pipedrive Integration

Sync contacts from Pipedrive so the team can see the full pool and select contacts for outreach.

## 1.1 — Database schema

New table: pipedrive_sync_config — API connection, field mapping, sync status

New table: pipedrive_persons — Cache of Pipedrive person data with lead_id FK, labels, stage, custom fields, raw data

Modified: leads — add pipedrive_person_id (integer, unique)

## 1.2 — Pipedrive API client

New package: lib/integrations/pipedrive/ — thin fetch wrapper using PIPEDRIVE_API_TOKEN env var

Functions: listPersons, getPerson, updatePersonField, addLabel, listPersonFields, createWebhook

## 1.3 — Sync service

New file: artifacts/api-server/src/lib/pipedriveSyncService.ts

- runFullSync() — paginate all persons (100/page), upsert into pipedrive_persons, auto-match to existing leads via fuzzyMatch.ts, create new leads for unmatched

- syncSinglePerson(pipedriveId) — webhook-triggered incremental sync

- pushLabelToPipedrive(leadId, label) — write label back via API

## 1.4 — API routes

New file: artifacts/api-server/src/routes/pipedrive/index.ts

- POST /pipedrive/sync — trigger full sync (background)

- GET /pipedrive/sync/status — progress

- POST /pipedrive/webhook — receive person events

- GET /pipedrive/persons — paginated list with search/filter

- POST /pipedrive/persons/:id/link — manually link to lead

- POST /pipedrive/persons/:id/queue-outreach — set label (triggers AC)

## 1.5 — Frontend: Contact Pool page

New page: artifacts/unlock-intel/src/pages/contact-pool.tsx

- Paginated table with search + filters (label, stage, linked/unlinked)

- Bulk “Queue for Outreach” action (select → apply label → push to Pipedrive)

- “Link to Lead” per row with fuzzy match dialog

- Sync status banner with “Sync Now” button

Verification: Configure API token, full sync, browse contacts, link to lead, queue for outreach, confirm label in Pipedrive.

# Phase 2: Aircall Webhook Integration

Receive call outcomes and transcripts automatically, triggering the analysis pipeline.

## 2.1 — Database schema

New table: aircall_calls — call_id, direction, numbers, agents, duration, recording_url, transcript_text, transcript_status, lead_id (FK), pipeline_status, pipeline_result

## 2.2 — Extract Aircall transcript utilities

New file: artifacts/api-server/src/lib/aircallTranscriptUtils.ts — extract isAircallFormat, normaliseAircallTranscript, identifyAgentLabel from recommendation route

## 2.3 — Aircall webhook handler

New file: artifacts/api-server/src/routes/aircall/index.ts

POST /aircall/webhook receives call.ended and call.comment.created events:

- Validate webhook signature

- Store call in aircall_calls

- Match to lead by phone (leads.phone, fallback pipedrive_persons.phone)

- If matched + transcript: normalize, fire runPostTranscriptPipeline in background

- If unmatched: surface in Call Inbox for manual linking

- If no transcript yet: set pending, process when transcript arrives

## 2.4 — Frontend: Call Inbox

New page: artifacts/unlock-intel/src/pages/call-inbox.tsx

- Call list with status indicators (matched/unmatched, processed/pending/failed)

- Filters: status, date range, agent

- Manual link action with fuzzy search

- Reprocess button for failed pipeline runs

- Click-through to lead detail

Modified: lead-detail.tsx — add Calls section showing call history for the lead

Verification: Configure webhook URL, make test call, confirm it appears in Call Inbox, confirm transcript triggers pipeline, confirm intelligence/beliefs update.

# Phase 3: Batch Processing at Scale

Handle hundreds of leads per day through the intelligence pipeline without timeouts or rate limits.

## 3.1 — Pipeline job tracking

New table: pipeline_jobs — job_type, status, lead_id, input/result data, error_message, attempts, timestamps

## 3.2 — Pipeline queue service

New file: artifacts/api-server/src/lib/pipelineQueue.ts

Uses the existing batchProcess utility which already provides:

- Configurable concurrency (use 2 for Claude rate limits)

- Automatic retries with exponential backoff (7 retries, 2s → 128s)

- Rate limit detection

- Progress callbacks

## 3.3 — API routes

- POST /pipeline/enqueue — accepts lead_ids + job_type, returns batch_id

- GET /pipeline/status/:batchId — progress

- GET /pipeline/jobs — paginated job list

- POST /pipeline/jobs/:id/retry — retry failed

- DELETE /pipeline/jobs/:id — cancel queued

## 3.4 — Frontend integration

- Leads page: “Run Pipeline” bulk action

- Contact Pool: “Analyze” bulk action

- Pipeline progress toast/banner

# Phase 4: Polish the End-to-End Flow

## 4.1 — Enhanced lead detail timeline

Unified timeline combining: stage changes, calls, document sends, belief transitions, intelligence updates. Complete interaction history in chronological order.

## 4.2 — Dashboard enhancements

- Pipedrive sync status widget

- Pipeline queue widget (running, completed today, failed)

- Recent calls widget

- Belief progress widget (universal beliefs established, gate-ready leads)

## 4.3 — Outreach queue page

New page showing leads queued for outreach with: belief state summary, recommended next document, email draft preview, one-click “Approve & Log Send” action.

## 4.4 — Content handoff improvements

- “Copy to Clipboard” button formatted for ActiveCampaign paste

- Template export matching AC’s expected HTML structure

- Better send history UI on lead detail

Verification: Walk through complete flow: Pipedrive sync → browse contacts → queue outreach → Aircall call → webhook triggers analysis → review intelligence + beliefs → review content → copy to AC → log send. Confirm dashboard reflects all activity.

# Appendix: File Inventories

## New Files

| File | Phase | Type |
| --- | --- | --- |
| lib/db/src/schema/pipedrive-sync.ts | 1 | Schema |
| lib/db/src/schema/pipedrive-persons.ts | 1 | Schema |
| lib/db/src/schema/aircall-calls.ts | 2 | Schema |
| lib/db/src/schema/pipeline-jobs.ts | 3 | Schema |
| lib/integrations/pipedrive/src/client.ts | 1 | Integration |
| api-server/src/lib/intelligenceService.ts | 0 | Service |
| api-server/src/lib/beliefAnalysisService.ts | 0 | Service |
| api-server/src/lib/analysisPipeline.ts | 0 | Service |
| api-server/src/lib/pipedriveSyncService.ts | 1 | Service |
| api-server/src/lib/aircallTranscriptUtils.ts | 2 | Utility |
| api-server/src/lib/pipelineQueue.ts | 3 | Service |
| api-server/src/routes/pipedrive/index.ts | 1 | Routes |
| api-server/src/routes/aircall/index.ts | 2 | Routes |
| api-server/src/routes/pipeline/index.ts | 3 | Routes |
| unlock-intel/src/pages/contact-pool.tsx | 1 | Page |
| unlock-intel/src/pages/call-inbox.tsx | 2 | Page |
| unlock-intel/src/pages/outreach-queue.tsx | 4 | Page |

## Modified Files

| File | Phase | Change |
| --- | --- | --- |
| lib/db/src/schema/leads.ts | 0+1 | Add email, phone, pipedrive_person_id |
| lib/db/src/schema/index.ts | 0-3 | Export new schemas |
| routes/recommendation/index.ts | 0 | Save transcript, trigger pipeline |
| routes/lead-intelligence/index.ts | 0 | Thin wrapper over service |
| routes/lead-beliefs/index.ts | 0 | Thin wrapper over service |
| routes/leads/index.ts | 0 | Add pagination |
| routes/content/feature-update.ts | 0 | Fix dry_run |
| routes/index.ts | 1-3 | Register new route files |
| pages/leads.tsx | 0+3 | Pagination + bulk pipeline action |
| pages/lead-detail.tsx | 2+4 | Call history + timeline |
| pages/dashboard.tsx | 4 | New widgets |
| components/layout.tsx | 1-4 | New nav items |
| App.tsx | 1-4 | New routes |
| openapi.yaml | 0-3 | New endpoints + schemas |

## Environment Variables

| Variable | Phase | Purpose |
| --- | --- | --- |
| PIPEDRIVE_API_TOKEN | 1 | Pipedrive API authentication |
| PIPEDRIVE_COMPANY_DOMAIN | 1 | Pipedrive subdomain for API URL |
| AIRCALL_WEBHOOK_TOKEN | 2 | Aircall webhook signature verification |