Content Unlocker

Operational Readiness Plan v2

Closing two loops: Intelligence + Operations

Pipedrive → Aircall → Claude → Content → ActiveCampaign

April 2026

# Context

The Content Unlocker works. Transcript analysis, belief tracking, persona detection, document recommendation, content generation, campaigns, compliance, and document lifecycle are all functional. But the tool is manual-first and disconnected from operational tools.

Two loops must close:

- Intelligence loop: transcript → analysis → intelligence → beliefs → content recommendation. Currently manual; needs to be automatic.

- Operational loop: what happened on the call → what happens next → who to call tomorrow. Currently doesn’t exist at all.

Scale: 25K+ leads in Pipedrive, processing a few hundred per day.

# Phase 0: Fix Data Flow + Add Pagination

Foundation — fix broken plumbing so existing features work end-to-end.

## 0.1 — Save transcript text after analysis

POST /recommendation/analyze never writes transcript_text to the lead. Fix: after Claude analysis, if lead_id is known, update leadsTable.transcript_text.

## 0.2 — Extract service functions

Intelligence and belief analysis live inside Express route handlers. Extract to reusable services:

- intelligenceService.ts — generateIntelligence(leadId)

- beliefAnalysisService.ts — analyzeBeliefs(leadId, transcript)

- analysisPipeline.ts — runPostTranscriptPipeline(leadId, transcriptText) chains: save transcript → intelligence → beliefs

## 0.3 — Auto-trigger pipeline

After transcript analysis, fire runPostTranscriptPipeline() in background when lead_id is provided.

## 0.4 — Fix feature-update dry_run

dry_run parameter is ignored — always writes changes. Add conditional skip.

## 0.5 — Server-side pagination

GET /leads returns all leads. Add page/page_size params, LIMIT/OFFSET, COUNT(*). Frontend: page controls + debounced search.

## 0.6 — Add email and phone to leads

Pipedrive sync and Aircall matching need email/phone on leads.

## 0.7 — Add call outcome fields to leads

Phase 2 outcome logic depends on these fields. Adding now avoids mid-phase migration:

- call_attempts (integer, default 0)

- last_call_outcome (text: interested/no-interest/no-answer/callback-requested/meeting-booked/not-now)

- callback_date (timestamp)

- outreach_paused_until (timestamp)

- batch_date, campaign_name, sequence_stage (text)

# Phase 1: Pipedrive Integration

Sync contacts, browse the full pool, select and dispatch for outreach.

## 1.1 — Database schema

pipedrive_sync_config — API connection, field mapping, sync status

pipedrive_persons — Pipedrive person cache with lead_id FK, labels, stage, custom fields

leads — add pipedrive_person_id (integer, unique)

## 1.2 — Pipedrive API client

New package lib/integrations/pipedrive/ — thin fetch wrapper. Functions: listPersons, getPerson, updatePersonField, addLabel, listPersonFields, createWebhook.

## 1.3 — Sync service

- runFullSync() — paginate all persons, upsert, auto-match to leads via fuzzyMatch

- syncSinglePerson() — webhook-triggered incremental sync

- pushFieldToPipedrive() — write labels and fields back

## 1.4 — Pipedrive custom field mapping

Critical: Map specific Pipeline Plan fields, not just generic JSONB:

| Pipedrive Field | Direction | Lead Column |
| --- | --- | --- |
| Batch Date | Both | leads.batch_date |
| Campaign Name | Both | leads.campaign_name |
| Sequence Stage | Both | leads.sequence_stage |
| Call Attempts | Both | leads.call_attempts |
| Contact Source | From PD | leads.source |
| Outreach Label | To PD | (triggers AC sequence) |

Field mapping config in pipedrive_sync_config.field_mapping (JSONB) — adjustable without code changes.

## 1.5 — Frontend: Contact Pool page

- Paginated table with search + filters (label, stage, linked/unlinked)

- Bulk “Queue for Outreach” with campaign name dialog → sets label + batch_date + campaign in Pipedrive

- “Link to Lead” per row with fuzzy match

- Sync status banner + “Sync Now” button

# Phase 2: Aircall Integration

This phase closes the operational loop. Without call outcomes, every lead stays in the same state regardless of what happened.

## 2.1 — Aircall API findings

Key constraint: call.ended does NOT include transcript text — only a recording MP3 URL (valid 1 hour).

- Transcription: Requires AI Assist add-on for transcription.created webhook. Without it: download MP3 → Whisper/Deepgram.

- Tags arrive late: Agents tag after hanging up. call.ended may have empty tags. Must listen for call.tagged events.

- Key events: call.ended, call.tagged, transcription.created (if AI Assist)

## 2.2 — Transcription service

Two paths determined by AIRCALL_TRANSCRIPTION_MODE env var:

- Path A (ai_assist): Listen for transcription.created webhook → fetch transcript → store → trigger pipeline

- Path B (external): On call.ended, download MP3 immediately (1hr validity) → send to Whisper/Deepgram → store → trigger pipeline

## 2.3 — Call outcome processing

The critical missing piece. Maps Aircall tags to actions:

| Tag | Action |
| --- | --- |
| interested | Set stage = Called, trigger warm nurture recommendation |
| no-interest | Set stage = Closed, stop all outreach, clear Pipedrive label |
| meeting-booked | Set stage = Demo Booked, stop outreach, generate confirmation content |
| no-answer | Increment call_attempts. If >=3: downgrade to passive. If <3: keep in queue |
| callback-requested | Set callback_date, pause outreach, add to callback queue |
| not-now | Set outreach_paused_until = +28 days. After 28d: re-enter pool, reset sequence |

## 2.4 — Webhook handler

Handles three event types:

call.ended: Store call, match to lead by phone, process tags if present, initiate transcription

call.tagged: Append tag, if disposition tag + not yet processed: run callOutcomeService

transcription.created: Fetch transcript, store, fire runPostTranscriptPipeline if lead matched

## 2.5 — Frontend: Call Inbox

- Call list with match status, transcript status, outcome, pipeline status

- Manual link for unmatched calls, manual tag entry for untagged calls

- Reprocess button for failed pipeline runs

- Lead detail page: new Calls section with outcomes, tags, transcript preview

# Phase 3: Batch Processing at Scale

Handle hundreds of leads per day without timeouts or rate limits.

## 3.1 — Pipeline job tracking

New pipeline_jobs table with batch_id, job_type, status, lead_id, attempts, timestamps.

## 3.2 — Queue service with orphan recovery

Uses existing batchProcess utility (concurrency, retries, rate limit detection).

Replit reliability: Replit doesn’t guarantee long-running tasks survive. Added:

- Startup recovery: On server start, reset ‘running’ jobs older than 5 minutes to ‘queued’

- Periodic polling: Every 60 seconds, check for orphaned queued/stalled jobs

- Heartbeat: Running jobs update updated_at every 30 seconds for stall detection

## 3.3 — API routes + frontend

- POST /pipeline/enqueue — accepts lead_ids, returns batch_id

- GET /pipeline/status/:batchId — progress

- Leads page + Contact Pool: bulk “Run Pipeline” / “Analyze” actions

- Pipeline progress toast/banner

# Phase 4: Operational Visibility + Daily Workflow

This phase makes the tool something you open every morning. Without it, integrations exist but there’s no workflow.

## 4.1 — Daily call queue

What the caller opens each morning. Auto-generated, prioritised:

- 1. Callbacks due today — leads with callback_date <= today

- 2. Interested leads awaiting follow-up — outcome = interested, no follow-up yet

- 3. Cold leads at sequence day — day 3 = first attempt, day 5 = second, day 7 = third

- 4. Re-entries — 28-day pause expired (outreach_paused_until <= today)

Each row: name, company, persona, last outcome, attempts, phone (click-to-call).

Depends on: Phase 2 call outcome data

## 4.2 — Campaign wave tracking (dashboard widget)

- Active wave name, dispatched today/this week, total in wave, remaining in pool

## 4.3 — Basic funnel view (dashboard widget)

Counts by pipeline_stage:

Total → Called → Interested → Demo Booked → Demo Complete → Decision

25,000   1,200    340         85            42             18

Plus terminal states: Closed, Paused, Passive.

## 4.4 — Error visibility (dashboard widget)

“X items need attention” — prominent, not buried in logs:

- Failed pipeline jobs, failed Pipedrive syncs, unmatched calls, unprocessed outcomes, failed transcriptions

Each count links to the relevant page.

## 4.5 — Enhanced lead detail timeline

Unified timeline: stage changes, calls with outcomes, document sends, belief transitions, intelligence updates. Complete chronological history.

## 4.6 — Content handoff

- “Copy to Clipboard” formatted for ActiveCampaign paste

- Better send history UI

- Outreach queue page — OPTIONAL for v1 (defer unless >50 leads/day)

# Appendix

## New Files

| File | Phase | Type |
| --- | --- | --- |
| lib/db/src/schema/pipedrive-sync.ts | 1 | Schema |
| lib/db/src/schema/pipedrive-persons.ts | 1 | Schema |
| lib/db/src/schema/aircall-calls.ts | 2 | Schema |
| lib/db/src/schema/pipeline-jobs.ts | 3 | Schema |
| lib/integrations/pipedrive/src/client.ts | 1 | Integration |
| api-server/src/lib/intelligenceService.ts | 0 | Service |
| api-server/src/lib/beliefAnalysisService.ts | 0 | Service |
| api-server/src/lib/analysisPipeline.ts | 0 | Service |
| api-server/src/lib/pipedriveSyncService.ts | 1 | Service |
| api-server/src/lib/aircallTranscriptUtils.ts | 2 | Utility |
| api-server/src/lib/transcriptionService.ts | 2 | Service |
| api-server/src/lib/callOutcomeService.ts | 2 | Service |
| api-server/src/lib/pipelineQueue.ts | 3 | Service |
| api-server/src/routes/pipedrive/index.ts | 1 | Routes |
| api-server/src/routes/aircall/index.ts | 2 | Routes |
| api-server/src/routes/pipeline/index.ts | 3 | Routes |
| unlock-intel/src/pages/contact-pool.tsx | 1 | Page |
| unlock-intel/src/pages/call-inbox.tsx | 2 | Page |
| unlock-intel/src/pages/call-queue.tsx | 4 | Page |

## Environment Variables

| Variable | Phase | Purpose |
| --- | --- | --- |
| PIPEDRIVE_API_TOKEN | 1 | Pipedrive API authentication |
| PIPEDRIVE_COMPANY_DOMAIN | 1 | Pipedrive subdomain |
| AIRCALL_WEBHOOK_TOKEN | 2 | Webhook signature verification |
| AIRCALL_API_ID | 2 | Aircall API authentication |
| AIRCALL_API_TOKEN | 2 | Aircall API authentication |
| AIRCALL_TRANSCRIPTION_MODE | 2 | ai_assist or external |
| TRANSCRIPTION_API_KEY | 2 | Whisper/Deepgram key (external only) |