Content Unlocker

Operational Readiness Plan v3

Belief-Driven Intelligence + Operational Loop

The belief map, not the pipeline stage, drives every decision.

Pipedrive → Aircall / Google Meet → Claude → Beliefs → Content → ActiveCampaign

April 2026

# Context

The Content Unlocker works. But it is manual-first and disconnected from operational tools. Two loops must close:

- Intelligence loop: transcript → analysis → intelligence → beliefs → content recommendation. Must be automatic, and intelligence must accumulate across conversations, not overwrite.

- Operational loop: what happened on the call → what happens next → who to call tomorrow. Does not exist yet.

Fundamental shift: The belief map, not the pipeline stage, drives every decision — what content to send, what to ask, whether someone is ready. Pipeline stages track operational progress. Belief states track investor readiness. Content routing listens to beliefs.

Scale: 25K+ leads in Pipedrive, processing a few hundred per day.

# Phase 0: Fix Data Flow + Progressive Intelligence

Foundation — fix broken plumbing, make intelligence accumulate, prepare schema.

## 0.1–0.2: Transcript persistence + service extraction

Save transcript_text to lead after analysis. Extract intelligence and belief analysis from route handlers into reusable services (intelligenceService.ts, beliefAnalysisService.ts, analysisPipeline.ts).

## 0.3: Fix intelligence generation — merge, don’t overwrite

Problem: Intelligence overwrites each time. Call 1 finds hot_button = family_security. Call 2 discusses something else. Hot button gets reset.

Fix: Pass existing intelligence as context. Claude receives explicit instructions: preserve existing fields unless new transcript explicitly contradicts. Merge SPIN signals. Increase hot button confidence with confirming signals. Return the complete merged profile.

## 0.4: Fix belief analysis — preserve established beliefs

Problem: Belief analysis receives only raw transcript, no existing states. A belief established in call 1 could be marked UNKNOWN in call 2 because it wasn’t discussed.

Fix: Pass existing belief states as context. Instructions: ESTABLISHED stays ESTABLISHED unless explicit reversal. Only return beliefs with NEW signals. Cite specific quotes from THIS transcript.

## 0.5–0.7: Auto-trigger + dry_run fix + pagination

Auto-trigger pipeline after analysis. Fix feature-update dry_run. Add server-side pagination for 25K+ leads.

## 0.8: Schema additions to leads table

New columns: email, phone, call_attempts, last_call_outcome, callback_date, outreach_paused_until, batch_date, campaign_name, sequence_stage, pipedrive_person_id.

## 0.9: Add conversation_question to belief registry

New fields: conversation_question (natural question to ask), content_if_unresolved (what to recommend), red_flag_signals, green_flag_signals.

Example seed data:

| Belief | Question to Ask | Content if Unresolved |
| --- | --- | --- |
| U1 — Problem exists | Can you see everything you own in one place? | Pillar 1: fragmented portfolio |
| U2 — Current solutions fail | Does your IFA advise on direct EIS? | Advice gap explainer |
| U4 — Risk understood | Comfortable that EIS is higher risk, illiquid? | 140 Access Explainer |
| G1 — Direct > fund | What are you paying in fees on your EIS fund? | Fee comparison content |
| L1 — IHT threat | What does your estate’s IHT exposure look like? | IHT case studies (160) |
| F0 — Unlock investable | Would you consider backing as well as using? | One-pager (100) or Three-pager (110) |

## 0.10: Generic conversations table

Replaces Aircall-specific table. Stores transcripts from any source (Aircall, Google Meet, manual upload) with source field. Analysis pipeline doesn’t care where the transcript came from.

Key fields: lead_id, source, transcript_text, transcript_status, transcript_summary, tags, outcome, beliefs_before (JSONB snapshot), beliefs_after (JSONB snapshot), intelligence_delta (what changed).

## 0.11: Conversation summary generation

After analysis, Claude generates a 3–5 sentence summary focused on: beliefs surfaced, objections raised, next steps agreed. Stored per conversation. Future analyses receive previous summaries as context instead of full transcript text.

# Phase 1: Pipedrive Integration

Sync contacts, browse the full pool, select and dispatch for outreach.

## Schema + API client

New tables: pipedrive_sync_config, pipedrive_persons. New package: lib/integrations/pipedrive/ (thin fetch wrapper).

## Sync service with custom field mapping

| Pipedrive Field | Direction | Lead Column |
| --- | --- | --- |
| Batch Date | Both | leads.batch_date |
| Campaign Name | Both | leads.campaign_name |
| Sequence Stage | Both | leads.sequence_stage |
| Call Attempts | Both | leads.call_attempts |
| Contact Source | From PD | leads.source |
| Outreach Label | To PD | (triggers AC sequence) |

## Frontend: Contact Pool page

- Paginated table with search + filters

- Bulk “Queue for Outreach” with campaign name dialog

- “Link to Lead” per row with fuzzy match

- Sync status banner

# Phase 2: Aircall + Google Meet Integration

This phase closes the operational loop. Receives call outcomes AND transcripts from multiple sources.

## Aircall design constraints

- call.ended has NO transcript — only recording MP3 URL (1hr validity)

- Transcription: AI Assist add-on or external (Whisper/Deepgram)

- Tags arrive AFTER call ends — must listen for call.tagged events

## Call outcome processing (THE CRITICAL PIECE)

| Tag | Action |
| --- | --- |
| interested | Stage = Called, trigger warm nurture |
| no-interest | Stage = Closed, stop outreach, clear Pipedrive label |
| meeting-booked | Stage = Demo Booked, stop outreach, generate confirmation |
| no-answer | Increment call_attempts. >=3: passive. <3: stay in queue |
| callback-requested | Set callback_date, pause outreach, add to callback queue |
| not-now | Pause 28 days. After: re-enter pool, reset sequence |

## Google Meet transcript intake (v1: manual)

“Log Meeting” action on lead detail page: paste Google Meet transcript, select type, enter duration. Saves to lead_conversations with source = google_meet. Triggers pipeline immediately.

Critical for v1: Demos and follow-ups happen on Meet. That’s where the deepest intelligence surfaces — hot buttons, investment history, estate details, founding round interest.

## Frontend: Call Inbox

- All conversations from any source with status indicators

- Filters: source, outcome, transcript status, date, agent

- Lead detail: conversations section with summary + “what changed” belief diff

# Phase 3: Batch Processing at Scale

## Pipeline job tracking + queue service

pipeline_jobs table with batch_id, status, attempts, timestamps. Uses existing batchProcess utility.

## Replit reliability safeguards

- Startup recovery: Reset ‘running’ jobs older than 5 min to ‘queued’

- Periodic polling: Every 60s, check for orphaned/stalled jobs

- Heartbeat: Running jobs update updated_at every 30s for stall detection

# Phase 4: Belief-Driven Call Prep + Operational Visibility

This phase makes the tool something you open every morning. The belief map becomes the caller’s primary interface.

## 4.1 — Belief-driven call prep (THE PRIMARY INTERFACE)

The screen the caller sees before every call. Not a tab. Not secondary. The main event.

### Header

Lead name, company, persona badge, hot button (with actual quote), profile summary.

### Section 1 — Qualification Gates

Four hard gates as traffic lights (red/green):

- Higher-rate taxpayer

- Capital available

- Self-directed or adviser-led

- Open to early-stage risk

Red gate = STOP. Banner: “QUALIFICATION INCOMPLETE — resolve before proceeding.”

### Section 2 — Belief Map (the core)

Universal beliefs (U1–U4) for all leads. Persona-specific (G/P/L) only for detected cluster. Founding (F0–F3) only if on investor track. Blocked beliefs greyed out.

Each belief shows: state dot (green/amber/grey), conversation question, content if unresolved.

### Section 3 — Context

- Previous conversation summaries (last 3)

- Content already sent (documents + dates)

- Objections raised (with resolution status)

- Recommended next action

### Section 4 — Actions

- “Start Call”, “Log Outcome”, “Log Meeting”

## 4.2 — Daily call queue

What the caller opens each morning. Auto-generated, prioritised:

- 1. Callbacks due today

- 2. Interested leads awaiting follow-up

- 3. Cold leads at sequence day (day 3/5/7)

- 4. Re-entries (28-day pause expired)

Each row: name, persona, last outcome, attempts, belief completion (U: 3/4, G: 1/3), phone. Click → call prep.

## 4.3–4.5 — Dashboard widgets

- Campaign wave tracking: active wave, dispatched today/week, remaining

- Funnel view: Total → Called → Interested → Demo Booked → Decision

- Error visibility: “X items need attention” with links

## 4.6 — Enhanced timeline + content routing audit

Unified timeline on lead detail. Review content routing to ensure belief gates are primary driver, not pipeline_stage.

# Additional Suggestions: High-Quality Intelligence Tool

Incremental features that elevate the tool from functional to genuinely powerful.

## S1 — Discovery completeness score

Score each conversation (0–100%) on new intelligence gathered: belief signals, qualification fields, hot button, SPIN fields. Aggregate per agent.

Value: See which callers do real discovery vs going through motions.

## S2 — Belief journey analytics

Dashboard: hardest beliefs to establish, average conversations per belief, belief distribution by cluster.

Value: If U4 is ABSENT for 80% after first call, the script or content needs work.

## S3 — Content effectiveness tracking

Link document sends to subsequent belief state changes. Build a map: sending doc X moves belief Y Z% of the time.

Value: Data-driven content strategy. Rewrite underperforming documents.

## S4 — Objection memory across conversations

Track objections with resolution status: raised, addressed, resolved, recurring. Visible in call prep.

Value: Callers don’t re-raise resolved objections. Recurring objections surface product issues.

## S5 — Smart next action engine

Multi-step: conversational goal + content to send + gate check + escalation trigger.

Value: From “here’s what to send” to “here’s what to do next and why.”

## S6 — Pre-call briefing card

Claude auto-generates 30-second briefing per lead. Cached, regenerated after each conversation.

"Sarah is a Growth Seeker. Higher-rate taxpayer, capital available.

Hot button: freedom. 2 conversations so far. U1-U2 established,

U3 partial (checking with husband). U4 not raised.

Today: confirm U3, then introduce U4 (risk mechanics).

If both establish, ready for founding round conversation."

Value: Perfect context in 30 seconds before every call.

## S7 — Lead scoring based on beliefs

Score: (qualification_gates / 4) * 0.3 + (universal_established / 4) * 0.3 + (cluster_established / 3) * 0.2 + (founding_readiness) * 0.2

Value: Prioritises genuinely ready leads over leads who just opened an email.

# Appendix: File Inventories

## New Files

| File | Phase | Type |
| --- | --- | --- |
| lib/db/src/schema/lead-conversations.ts | 0 | Schema |
| lib/db/src/schema/pipedrive-sync.ts | 1 | Schema |
| lib/db/src/schema/pipedrive-persons.ts | 1 | Schema |
| lib/db/src/schema/pipeline-jobs.ts | 3 | Schema |
| lib/integrations/pipedrive/src/client.ts | 1 | Integration |
| api-server/src/lib/intelligenceService.ts | 0 | Service |
| api-server/src/lib/beliefAnalysisService.ts | 0 | Service |
| api-server/src/lib/analysisPipeline.ts | 0 | Service |
| api-server/src/lib/pipedriveSyncService.ts | 1 | Service |
| api-server/src/lib/aircallTranscriptUtils.ts | 2 | Utility |
| api-server/src/lib/transcriptionService.ts | 2 | Service |
| api-server/src/lib/callOutcomeService.ts | 2 | Service |
| api-server/src/lib/pipelineQueue.ts | 3 | Service |
| api-server/src/routes/pipedrive/index.ts | 1 | Routes |
| api-server/src/routes/aircall/index.ts | 2 | Routes |
| api-server/src/routes/pipeline/index.ts | 3 | Routes |
| unlock-intel/src/pages/contact-pool.tsx | 1 | Page |
| unlock-intel/src/pages/call-inbox.tsx | 2 | Page |
| unlock-intel/src/pages/call-queue.tsx | 4 | Page |

## Environment Variables

| Variable | Phase | Purpose |
| --- | --- | --- |
| PIPEDRIVE_API_TOKEN | 1 | Pipedrive API authentication |
| PIPEDRIVE_COMPANY_DOMAIN | 1 | Pipedrive subdomain |
| AIRCALL_WEBHOOK_TOKEN | 2 | Webhook signature verification |
| AIRCALL_API_ID | 2 | Aircall API authentication |
| AIRCALL_API_TOKEN | 2 | Aircall API authentication |
| AIRCALL_TRANSCRIPTION_MODE | 2 | ai_assist or external |
| TRANSCRIPTION_API_KEY | 2 | Whisper/Deepgram key (external only) |